Group No:11.

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

Name of Guide: Mr. Shirish Nagar Week Date: 7 Jan, 2019

Title of Project: Emergency Alarm

Name of Team Members: 1. Prachi Gupta

2. Shaily Rani

3. S. Rajshree

Date of Submission: 8 Jan, 2019 Ongoing Project Sprint#: 1,3

Sprint 1 Length From: 8 Jan, 2019 To: 31 Jan, 2019

Sprint 3 Length From: 8 Jan, 2019 To: 31 Jan, 2019

**Sprint Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 1-1 | Obtain the geographical location of the victim using GPS | 1 | 27 | S. Rajshree |
| 1-2 | Define computeDistance() function for calculating the distance between the hospitals and the accident’s location | 2 | 30 | Shaily Rani |
| 3-1 | Develop the Graphical User Interface of web application for the hospital. | 1 | 35 | Prachi Gupta |
| 3-2 | Test the GUI of created web application over it’s test cases. | 2 | 13 | Prachi Gupta |
| 3-3 | Test the GUI of the android application. | 4 | 10 | Shaily Rani |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
| 1-1 |  |  |  |
| 1-2 |  |  |  |
| 3-1 |  |  |  |
| 3-2 |  |  |  |
| 3-3 |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |